Auth & MFA Module Implementation Plan

Goal Description

Create a comprehensive, modular, and secure Authentication and MFA module for the LathDevinci framework (SunuFramework2). This module will support Password, OTP (SMS, Email, TOTP), OAuth2, LDAP, and WebAuthn, along with security features like rate limiting, audit logging, and device fingerprinting.

User Review Required

IMPORTANT

This is a major architectural addition. The existing Users module will be integrated with the new Auth module. The

User model will be updated to include new fields.

Proposed Changes

Database Schema

- Update users table: Add last_login_ip, last_login_at, device_fingerprint, status.

- Create mfa_methods table: Store available MFA methods.

- Create user_mfa_setup table: Store user's MFA configurations.

  - Note: MFA is opt-in by default. Users can choose to enable/disable specific methods unless enforced globally by admin policy.

- Create oauth_accounts table: Store OAuth provider tokens.

- Create auth_logs table: Store authentication events.

Module Structure (Modules/Auth)

- Providers: PasswordProvider, SmsOtpProvider, EmailOtpProvider, TotpProvider, OauthProvider.

- Services: MfaManager, TokenManager, AuditLogger.

- Controllers: AuthController, MfaController.

- Middleware: RequireMfa.

- Models: MfaMethod, UserMfaSetup, OauthAccount, AuthLog.

- Repositories: MfaRepository, AuthLogRepository.

Core Components

[MODIFY]

User.php

- Add relationships for MFA setups and OAuth accounts.

- Add helper methods for MFA status.

[NEW]

Modules/Auth/Providers/AuthProviderInterface.php

- Define interface for authentication providers.

[NEW]

Modules/Auth/Services/MfaManager.php

- Handle MFA verification and enforcement logic.

[NEW]

Modules/Auth/Controllers/AuthController.php

- Handle login, logout, and MFA challenges.

Verification Plan

Automated Tests

- Since there is no existing test suite for this new module, I will create a reproduction/test script test_auth_module.php to simulate:

  - User registration/login.

  - MFA setup (TOTP generation).

  - MFA verification.

  - Rate limiting checks.

Manual Verification

- Login Flow: Verify standard password login.

- MFA Flow: Enable TOTP for a user and verify that login requires the code.

- OAuth: (If credentials provided) Test Google/GitHub login.

- Security: Verify that failed attempts are logged in auth_logs.